## Slide 1: Smart Eco System Client Pitch
Prepared By TEAM DDNS
Dorota Marczak, Nader Sobhi, Declan Bell and Scott Allan
Abertay University
23.10.2018

## Slide 2: PRODUCT BRIEF
The Client
Lynsey Shepard of Abertay Plant System to build a IoT plant monitoring system - build this out
The Brief
Build an inexpensive alternative to current products
Collect data on the plants environment
Provide a graphical representation of the data collected

## Slide 3: What Will Be Covered In The Talk?
-The client requirements and how we will meet them
- How we will build the Monitoring System
- How we approached the project
- Potential risks
- Potential benefits/costs
- Reflection on project

## Slide 4: Clients Requirements
  Collect data into Database
  Present data in a graphical manner on website
  Ability to produce device commercially
  Easy set-up of device
Gather sensor data from plant:
  - Temperature
  - Light
  - Moisture
  - Humidity

## Slide 5: Meeting Client Requirements
In order to meet the client requirements, the following will be done:
Use an Arduino UNO paired with a WEMOS board to collect data from sensors
Push the data collected from the hardware to a database
Create a web portal that dynamically graphs data
Devices will be very easy to manufacture en-masse
Device will be easy to setup

## Slide 6: The Build
- Plant: TBD
- Sensor: Light, Temperature, Moisture, Humidity
- Arduino Uno: Collects information from sensors
- WEMOS: Provides internet connectivity & data routing
- Database: Holds collected data
- Website: Displays collected information

## Slide 7: Project Approach
In order to complete this project the following is required:
Created project plan
Test feasibility of desired outcome
Regular consultations with client – improvements or concerns
Produce necessary project documentation
Develop prototype – hardware and performance testing
Share notice board with the client

## Slide 8: Methodology
Agile
- Communication and collaboration
- Functioning software
- Team self organization
- Adaptable
Scrum
- Values real-world results rather than speculation
- Sprints break down work into 'chunks', continuous improvement
Test Driven Development
- Refine product based on test results

## Slide 9: Deliverables
Executive Summary
Cost breakdown
A prototype will be showcased to the client throughout development
Results from performance testing
User manual and other required documentation
Final product will contain a hardware device, website and database

## Slide 10: Work Breakdown Structure: dB

## Slide 11: Work Breakdown Structure: Hardware

## Slide 12: Work Breakdown Structure: Website

## Slide 13: Risks
Exceed predetermined budget
- Use only resources needed
Inconsistent staff availability
- Overlap responsibilities
Technology in use becoming obsolete
- Research current/upcoming developments
Data Protection Regulation changing
- Remain informed of current legislation and any upcoming developments
Competitor creating alternative solution
- Ensure we have lowest cost/most versatile product
Delay in delivering final product
- Ensure work schedule is managable and project goal is achievable

## Slide 14: Benefits
A device that will be used as a prototype that will be produced commercially
A reputation for fine IoT device production
Low cost of production
Easy to produce
Easy to advertise due to the fact the product is suitable for multiple use cases
Low maintenance costs
Be part of the Open Source Community

## Slide 15: Costs
The hardware needed
The maintenance of the production line
The database and web hosting
Potential commercial licences

## Slide 16: Going Forward
Ensure continued communication with the client
Better inter-team communication
More detailed description of working processes
Better software development methodologies

## Slide 17
Thanks For Listening
We will now field any questions...